AutoCAD Room Annotation Tool

Project Learning Report

What was built, how it was built, the decisions behind it, the problems met, and the skills and lessons it produced

Prepared for: Aravind Sai Balaji Kompalli

Date: 29 September 2026

Basis: the project repository (branch dev_exe), its git history and documentation, and the analysis and experiments carried out in this conversation

Evidence labels used throughout: Verified, History, Inferred (Section 2.3)

Contents

1. Executive Summary	3

2. Scope, Sources and Method	4

3. Background: The Problem Being Solved	6

4. What Was Built: Product Overview	7

5. Technology Stack	8

6. System Architecture	9

7. Module-by-Module Walkthrough	10

8. Core Algorithms and Techniques	12

9. Data Model and Output Contract	14

10. How the Project Evolved	16

11. Key Decisions and Their Rationale	17

12. Challenges Encountered and How They Were Tackled	19

13. Independent Review: Open Issues	19

14. Verification Techniques Used in the Review	21

15. Usability, Distribution and Documentation	22

16. Skills Demonstrated	23

17. Lessons Learned	25

18. Outcomes: What Was Delivered, Proved and Gained	26

19. Recommendations and Next Steps	27

20. Conclusion	28

Appendix A. Configuration Reference	29

Appendix B. File Inventory	29

Appendix C. Glossary	30

Appendix D. AutoCAD Save Format Codes	31

Appendix E. Commit History	31

# 1. Executive Summary

This report records what was built, decided and learned during the AutoCAD Room Annotation Tool project, a Windows desktop application written in Python between mid-March and 31 March 2026. It draws only on evidence that exists: the repository and its uncommitted changes, the git history, documentation written during the project (including documentation that was later deleted), the installed development environment, and the analysis and experiments carried out during this conversation. Where a statement is an interpretation rather than a recorded fact, it is labelled as such.

What was built. The tool takes two inputs: a spreadsheet of room data (CSV, XLS or XLSX) and an AutoCAD floor plan (DWG or DXF). It produces a new drawing in which every room that appears in both inputs carries its spreadsheet data as an AutoCAD attributed block. Those blocks are designed so that, when the drawing is imported into ArcGIS, each chosen spreadsheet column becomes a field in the attribute table. To get there, the tool finds the room-number labels in the drawing, works out which room boundary each label sits inside, filters the spreadsheet to the building the drawing belongs to, matches rooms to rows, and writes the annotations together with hidden metadata (XData) that links each annotation to its room boundary and source label. The original drawing is never overwritten.

How it was built. The code base is 2,557 lines of Python across ten modules, plus two Windows batch scripts and a 479-line README. It uses Tkinter for the interface, pandas for spreadsheets, ezdxf for reading and writing drawing content, and AutoCAD's COM automation interface (through pywin32) only to convert DWG files to DXF and back. The geometry (point-in-polygon testing, polygon area and centroid) is written by hand, with no external geometry library.

How it evolved. The project passed through four recognisable versions. A pure-COM prototype wrote plain text under each room label. A modular rewrite added spatial association with room boundaries, XData linkage, building filtering and duplicate prevention. A third version moved all drawing work from COM to ezdxf and switched the output from plain text to ArcGIS-ready attributed blocks. A final hardening release suppressed AutoCAD's blocking dialogs and replaced a standalone executable with a ZIP package and setup scripts.

What the review found. A five-pass review in this conversation confirmed that the core pipeline works end to end on DXF input. It also found 17 open issues. Three are serious. The final "DWG" is saved with AutoCAD format code 1, which the AutoCAD 2023 type library defines as R12 DXF, not DWG. The duplicate-prevention logic never works, because it reads metadata through an API call that throws an error which is then silently swallowed. And routing the whole drawing through the 1990s-era R12 DXF format strips modern content from it.

What was learned. The strongest lessons are about architecture and working practice rather than any single library: separate format conversion from business logic; let geometry do work that people would otherwise do by hand; shape the output for the system that will consume it; treat automation of desktop applications as fragile by nature; pin or test against dependency versions; never swallow exceptions silently; and check claims by running code rather than trusting comments or documentation.

## Key figures

| Item | Value |
| --- | --- |
| Project window | About 16 March to 31 March 2026 (file dates and commits) |
| Commits | 3 (the latest, d00322d, has not been pushed to the remote) |
| Python source | 10 modules, 2,557 lines |
| Supporting files | setup.bat (106 lines), run.bat (51 lines), README.md (479 lines), requirements.txt (5 packages) |
| Major versions | 4 (prototype, v1 modular COM, v2 ezdxf, v3 hardening) |
| Design documentation later removed | DOCUMENTATION.md, 929 lines |
| Open issues found in review | 17 (3 critical, 6 significant, 8 minor) |
| Deliverables | The application, AutoCAD_Room_Annotator_v1.0.zip, the README, PROJECT_CONTEXT.md and CLAUDE.md |

# 2. Scope, Sources and Method

## 2.1 What this report covers

The report covers the project as it stood on 29 September 2026 on the dev_exe branch, including uncommitted work, and its full history back to the first commit. It covers the product, its technology, its design and evolution, the decisions behind it, the problems met along the way, an independent review of its current state, and the skills and lessons the work demonstrates.

## 2.2 Sources of evidence

Source code: all ten Python modules, the two batch scripts, requirements.txt, the PyInstaller spec file, .gitignore and .gitattributes.

Git history: three commits (c53698c on 27 March, b6578c2 on 30 March, d00322d on 31 March), three local branches (master, dev_mtext, dev_exe) and the branches on the remote.

Deleted documentation: the 929-line DOCUMENTATION.md from the first commit, which records the original design intent in detail.

Earlier code: the prototype modules (autocad_handler.py, matcher.py, file_loader.py) and the COM-based versions of the scanner and writer from the first commit.

Distribution package: the contents and timestamps of AutoCAD_Room_Annotator_v1.0.zip.

Environment: the package versions installed in the project's virtual environment, and the AutoCAD 2023 installation on the development machine.

Experiments: scripts run during this conversation against the real project modules, using synthetic drawings and spreadsheets.

## 2.3 Evidence labels

| Label | Meaning |
| --- | --- |
| Verified | Confirmed by reading the code or by running it during this conversation. |
| History | Taken from commit messages, file timestamps or documentation written during the project. |
| Inferred | A reasoned interpretation that no document states outright. Read these as hypotheses. |

## 2.4 A note on "what was learned"

A report cannot observe what went on in its subject's mind. This report therefore treats learning as what the work itself demonstrates. A skill is listed when the code, scripts or documentation show it being used. A lesson is listed when the project's history or the review shows a concrete situation that teaches it. No time savings, accuracy figures or user feedback are reported, because none were recorded anywhere in the project.

## 2.5 How the analysis was done

The analysis was done in five passes, each meant to catch what the previous one missed.

Pass 1, code: every module and script was read in full to build a model of the pipeline.

Pass 2, history: the commits, branches and the deleted design document were read to understand intent and sequence.

Pass 3, earlier versions: the COM-era scanner and writer and the prototype modules were compared with the current code. The list of debugging scripts recorded in .gitignore served as a trace of where effort had gone.

Pass 4, execution: claims were tested by running code. The AutoCAD type library was read to get the true save-format codes, the heuristics were exercised with sample inputs, and the whole pipeline was run offline on synthetic data.

Pass 5, cross-check: the README was compared with actual behaviour, Excel number handling and git state were checked, and every claim that some code was unused was confirmed by search. This pass corrected one error in the draft findings: a helper function listed as unused is in fact called on one code path.

The review also improved on an earlier, quicker analysis made at the start of this conversation. That first reading suspected the save-format problem but could not confirm it, and it missed the broken duplicate prevention, the pandas 3 behaviour change, the loss of leading zeros in Excel building codes, and the paragraph-code defect in the MTEXT cleaner. All of these surfaced only when code was actually run. This is itself one of the lessons of the project (Section 17).

# 3. Background: The Problem Being Solved

## 3.1 Context

The project's documentation and examples point to a facilities-management and GIS setting. The author's commits come from a George Mason University address, and the worked example throughout the documentation is a drawing named 0132_SATELLITE DISH LAB ANNEX_01.dwg: a four-digit building number followed by a building name. The documentation describes the spreadsheet side as holding data such as occupant, department and area. It explains the default of reading Excel headers from the third row by noting that enterprise spreadsheets often have title or metadata rows at the top. Taken together, these suggest (Inferred) a campus environment where one organisation-wide room spreadsheet covers many buildings, while floor plans are kept as one AutoCAD drawing per building, named by building number.

## 3.2 The manual process

In such a setting, room data and floor plans live in separate systems. Getting spreadsheet values into a drawing means opening the drawing, finding each room and typing or pasting values next to it. The work is repetitive and easy to get wrong: the wrong room, the wrong building's row, or a value that has since changed. It has to be repeated whenever the spreadsheet changes. Plain text typed into a drawing also carries no structure. A GIS system that imports the drawing sees only words on a page, not fields it can query.

## 3.3 Goal

The goal was to reduce that work to a single guided run. The user chooses a spreadsheet and a drawing, chooses which columns to include, and presses one button. The result is a new drawing in which every matched room carries its data, both visibly and as structured attributes that ArcGIS can read.

## 3.4 Requirements

The design document and the code show six requirements shaping the work.

| # | Requirement | How it is met |
| --- | --- | --- |
| R1 | Never modify the original drawing | Output always goes to a new file with an _annotated suffix (_updated in the COM version). |
| R2 | Use only the drawing's own building's data | The building ID is taken from the first four characters of the filename, and the spreadsheet is filtered before any matching. The run stops if no rows remain. |
| R3 | Link every annotation to its room | XData on each annotation records the room boundary handle, label handle, building ID and how the match was made. |
| R4 | Safe to re-run | Existing annotations are detected during the scan and skipped. This was designed and implemented, but has been broken since the ezdxf migration (Section 13). |
| R5 | Output readable by ArcGIS | Attributed blocks with alphanumeric names and attribute tags of at most 30 characters. |
| R6 | Usable by non-developers | A GUI, automatic column detection, a colour-coded log, setup and run scripts, and a README focused on troubleshooting. |

# 4. What Was Built: Product Overview

## 4.1 The user's journey

The application opens a single dark-themed window (880 by 820 pixels, minimum 780 by 700) organised as numbered steps.

Step 1, select files. The user browses for a spreadsheet (CSV, XLS or XLSX) and a drawing (DWG or DXF). As soon as the drawing is chosen, the tool derives the building ID from the first four characters of the filename and shows it in green, for example 0132.

Step 2, configure columns. Once the spreadsheet loads, two drop-down lists fill with its column names. The tool pre-selects the room-identifier column by comparing normalised column names against a list of common names (room, room id, room number, rm, space id and similar). It pre-selects the building column the same way (building, building id, bldg, bldg id and similar). Below the drop-downs, a scrollable two-column checklist lets the user tick which columns to write into the drawing, with Select All and Deselect All buttons.

Step 3, run. The Run Annotation button checks that every input is present and that at least one column is ticked. It then starts the pipeline on a background thread so the window stays responsive. A progress bar animates and a status label names the current phase.

Step 4, results. A colour-coded log (styles for information, success, warning, error and headers) shows progress, a pre-write preview (room labels found, boundaries found, matches, and up to ten unmatched room IDs) and a final summary. A dialog box confirms completion and shows the output path.

## 4.2 Inputs and outputs

| Item | Detail |
| --- | --- |
| Spreadsheet | CSV (header on row 1) or XLS/XLSX (header on row 3 by default). Every cell is read as text, so IDs such as 0101 and 102A keep their form. |
| Drawing | DWG (converted through AutoCAD) or DXF (read directly). Only model space is scanned. |
| Room labels | Stand-alone TEXT or MTEXT entities that pass the room-identifier test. |
| Room boundaries | Closed LWPOLYLINE or POLYLINE entities with an area of at least 1 square unit. |
| Output | <name>_annotated.dwg for DWG input, or <name>_annotated.dxf for DXF input, in the same folder as the input. |

## 4.3 What appears in the output drawing

For each matched room, the tool writes four things:

a block definition named ROOM_BLOCK_<room ID>, containing one attribute definition per selected column;

a block reference (INSERT) on a new layer called ROOM_DATA, placed at the room label's X position and 1.6 text-heights below it, with each attribute filled in from the spreadsheet;

a copy of the room's boundary on a new layer called ROOM_BLOCK_OUTLINE, or a rectangle around the attributes if no boundary was found;

XData under the application name ROOM_INFO_AI, recording the room ID, boundary handle, building ID, label handle, match method and annotation type.

## 4.4 Deliverables

The desktop application itself: main.py and nine supporting modules.

AutoCAD_Room_Annotator_v1.0.zip, an end-user package built on 31 March 2026 containing the source files, README, setup.bat and run.bat.

A 479-line README written for non-technical users, covering setup, usage, ArcGIS import, configuration and troubleshooting.

From this conversation: PROJECT_CONTEXT.md, a structured knowledge file about the project, and CLAUDE.md, which makes that file load automatically in future AI-assisted work on the repository.

# 5. Technology Stack

| Technology | Role | Version installed | Why it was used |
| --- | --- | --- | --- |
| Python | Language | 3.13.14 (README requires 3.10+) | Quick to build with; strong libraries for data and CAD files |
| Tkinter / ttk | Graphical interface | Standard library | Ships with Python, so end users need nothing extra |
| pandas | Spreadsheet loading and filtering | 3.0.1 | The standard tool for tabular data |
| openpyxl / xlrd | Excel readers for .xlsx and .xls | 3.1.5 / 2.0.2 | Needed by pandas for the Excel formats |
| ezdxf | Reading and writing DXF content | 1.4.3 | Pure Python, fast, and usable without AutoCAD |
| pywin32 | COM automation of AutoCAD | 311 | The practical way to drive AutoCAD from Python on Windows |
| AutoCAD | DWG to DXF conversion and back | 2023 on the development machine | DWG is a closed format; AutoCAD converts it reliably |
| PyInstaller | Standalone executable build | 6.19.0 | Tried in v2, then replaced by a ZIP package in v3 |
| Windows batch | Setup and launch scripts | Built in | A familiar double-click experience for end users |

## 5.1 What each technology taught

Python language features become deployment requirements. The code uses the "X | Y" union syntax in function signatures. In utils.py those signatures are evaluated when the module loads, which is what makes Python 3.10 the minimum version. setup.bat checks for exactly that version, so the requirement is enforced where users will meet it.

Tkinter is simple but not thread-safe. The project correctly sends log lines and status updates to the main thread through root.after. That shows awareness of the rule. The review found that dialog boxes are still opened directly from the worker thread, which shows how easily such a rule gets applied unevenly across a code base.

pandas settings carry meaning, and meaning can change between versions. Reading every column as text (dtype=str with keep_default_na=False) is a deliberate choice that protects identifiers with leading zeros or letters. The review showed a less obvious lesson: pandas 3.0 changed what dtype=str produces, so a cleaning step written for pandas 2 silently stopped running.

ezdxf gives full control, with rules of its own. ezdxf reads and writes every DXF entity without AutoCAD. It enforces format-version rules: an R12 document refuses LWPOLYLINE and MTEXT entities with a DXFVersionError. Its XData interface also differs from AutoCAD's COM interface, and that difference is the root of the duplicate-prevention bug.

COM automation is powerful but brittle. Driving AutoCAD over COM needs COM initialised on every thread that uses it, copes badly with modal dialogs, and relies on numeric codes (such as save formats) whose meanings must be checked against the type library rather than remembered.

# 6. System Architecture

## 6.1 Design principles

Five principles run through the architecture.

Separate conversion from logic. Since v2, AutoCAD is used only at the edges of the pipeline, to convert formats. Everything in between works on DXF data with ezdxf. That makes the core fast, deterministic and testable without AutoCAD.

Read once, then work on plain data. The scanner reads the drawing once and copies what it needs into Python dataclasses. The matcher and writer never go back to the drawing to ask questions. This habit began in the COM era, when every property read was a slow cross-process call, and it remains a clean separation of concerns.

One place for settings. Every tunable value (header rows, layer names, colours, text sizes, heuristic limits, the nearest-match distance, the XData application name) lives in config.py.

Inject logging. Every processing function takes an optional log_fn callback. The processing modules know nothing about the GUI, and the same functions can print to a console in tests, which is exactly how they were exercised during this review.

Fail early with a clear message. The pipeline stops with a specific explanation when no spreadsheet rows match the building, when no room labels are found, or when nothing matches.

## 6.2 The pipeline, phase by phase

Phase 0, conversion (DWG input only). dwg_converter.dwg_to_dxf connects to AutoCAD, makes it visible, switches off dialog-producing system variables, opens the DWG read-only (or reuses it if it is already open), and saves it as <name>.dxf using format code 1.

Phase 1, building filter. The building ID is taken from the filename, and the spreadsheet is filtered to rows whose building column matches it, ignoring case and surrounding spaces. If no rows remain, the run stops with a warning.

Phase 2, scan. autocad_scanner.scan_drawing reads the DXF with ezdxf and walks model space once. TEXT and MTEXT entities that pass the room-identifier test become RoomText records. Closed polylines with enough area become RoomPolygon records, with vertices, area, centroid and bounding box computed up front. Block references on the ROOM_DATA layer are checked for existing annotations. If no room labels are found, the run stops.

Phase 3, spatial association. polygon_matcher.associate_texts_with_polygons links each label to a room boundary (Section 8.4).

Phase 4, matching. polygon_matcher.match_rooms builds a lookup of normalised spreadsheet room IDs and matches each unique drawing label against it, recording what is unmatched on both sides. If nothing matches, the run stops.

Phase 5, writing. annotation_writer.write_annotations re-reads the DXF, creates the layers and registers the XData application, then writes a block, outline and metadata for each matched room. It returns the drawing in memory.

Phase 5b, saving. For DWG input, dwg_converter.dxf_doc_to_dwg saves the drawing to a temporary DXF, has AutoCAD open it and save it under the _annotated.dwg name, and deletes the temporary file. For DXF input, the drawing is saved directly as _annotated.dxf.

Phase 6, summary. Counts and the output path go to the log and to a dialog box.

## 6.3 Threading model

The pipeline runs on a daemon thread started by the Run button. That thread calls pythoncom.CoInitialize at the start and CoUninitialize at the end, which COM requires on any thread other than the main one. The heavy processing modules are imported inside the worker function, so the window appears quickly at start-up. Log lines, status text and the running state are passed back to the GUI with root.after(0, ...), which queues the change on Tkinter's main loop.

# 7. Module-by-Module Walkthrough

| Module | Lines | Responsibility |
| --- | --- | --- |
| main.py | 45 | Entry point: DPI awareness, window creation and centring |
| config.py | 67 | Every tunable constant |
| ui.py | 670 | GUI, input validation, worker thread and pipeline orchestration |
| spreadsheet_loader.py | 134 | Loading and cleaning spreadsheets; guessing the room-ID column |
| utils.py | 325 | Name normalisation, building ID, MTEXT cleaning, room-ID heuristic, geometry |
| dwg_converter.py | 274 | AutoCAD COM conversion between DWG and DXF |
| autocad_scanner.py | 309 | Single-pass ezdxf scan into dataclasses |
| polygon_matcher.py | 267 | Label-to-boundary association and room-to-row matching |
| annotation_writer.py | 338 | Blocks, attributes, outlines and XData |
| metadata_utils.py | 128 | XData helpers and ArcGIS-safe naming |

main.py creates the Tkinter root window, turns on Windows high-DPI awareness so the interface is not blurry on scaled displays, builds the AppUI object, centres the window on screen and starts the event loop. The DPI call is wrapped in a try block so the program still starts on systems where it is unavailable.

config.py groups every tunable constant under commented headings: spreadsheet header rows, building-ID length, annotation layer and colour, text sizes, room-identifier limits, boundary limits, the XData name, block and layer names, the conversion format, and the scan progress interval. Several constants are left over from earlier versions and are no longer read by any code (Appendix A).

ui.py is the largest module. It builds the interface from small helpers (a card frame, a styled button, combobox styling), handles file browsing, loads spreadsheet columns and auto-detects the room and building columns, builds the column checklist, validates inputs, and runs the whole pipeline in _run_annotation. Every failure path writes to the log, updates the status label and, where appropriate, shows a dialog.

spreadsheet_loader.py loads CSV and Excel files as text, then cleans the result: it drops columns whose names start with "Unnamed" (pandas' name for blank header cells), strips whitespace from names and values, drops fully empty rows and resets the index. It raises a FileLoadError with a readable message for missing files, unsupported extensions and parse failures. It also suggests the room-ID column from a set of known names.

utils.py holds shared helpers in six groups: column-name normalisation; building-ID extraction, detection and filtering; the MTEXT formatting cleaner; the room-identifier heuristic and ID normalisation; two-dimensional geometry (point-in-polygon, area, centroid, bounding box, distance, validity); and text helpers, including build_attribute_map, which turns selected columns and a spreadsheet row into (tag, prompt, value) triples.

dwg_converter.py is a thin COM wrapper that exists only for format conversion. It offers dwg_to_dxf, dxf_doc_to_dwg (which takes an in-memory ezdxf drawing) and dxf_to_dwg (which nothing calls), plus _prepare_acad to suppress dialogs and _find_open_document to reuse a drawing that is already open. Failures are raised as ConversionError with guidance such as "Please ensure AutoCAD is running".

autocad_scanner.py defines the RoomText, RoomPolygon and ScanResult dataclasses and the single-pass scan. Separate processor functions handle text entities, polylines and block references, and each is wrapped defensively so one malformed entity cannot stop the scan. The exception class is still called AutoCADError, a name kept from the COM era.

polygon_matcher.py defines TextPolygonAssociation, RoomMatch and MatchSummary, and implements the two matching stages: geometric association of labels to boundaries, then matching of labels to spreadsheet rows.

annotation_writer.py creates layers, registers the XData application, and for each matched room creates a block definition (if it does not yet exist), inserts a block reference with attribute values, draws the outline and attaches the metadata. Failures for a single room are logged as warnings and the loop continues.

metadata_utils.py defines AnnotationMetadata, registers the ROOM_INFO_AI application, writes and reads XData, and provides the two naming functions that make block names and attribute tags safe for ArcGIS.

# 8. Core Algorithms and Techniques

## 8.1 Normalising column names

Spreadsheet headers arrive in many forms. normalize_col strips whitespace, lowercases, replaces hyphens, underscores and dots with spaces, collapses repeated spaces and removes any remaining non-alphanumeric characters. "Room_Number", "ROOM-NUMBER" and "Room Number" all become "room number", which is what lets auto-detection work across differently formatted spreadsheets.

## 8.2 Recognising room identifiers

A drawing contains many kinds of text: room numbers, room names, titles, dimensions, notes. is_room_identifier accepts a text as a room ID only if it is non-empty, at most 20 characters long, at most three words, contains at least one digit, and (with spaces removed) consists of letters and digits with hyphens allowed only inside. The review ran the function on a range of inputs.

| Result | Inputs (verified) |
| --- | --- |
| Accepted, as intended | 101, 102A, B201, LAB-101, A1 |
| Accepted, but not room numbers | 1ST FLOOR, LEVEL 2, SCALE 1, STAIR 3, UP 18R, 2024, 0132 |
| Accepted, but unlikely to match | Room 101 (the spreadsheet would normally hold 101) |
| Rejected | N, EXIT, LOBBY, 12'-6", 101 / 102, Men's Restroom |

The results show a deliberate trade-off. False positives are mostly harmless, because a label must also match a spreadsheet ID before anything is written. False negatives are not harmless: a room labelled only by name, such as LOBBY, can never be annotated.

## 8.3 Cleaning MTEXT

Multi-line text (MTEXT) stores inline formatting codes for fonts, heights, colours, alignment and paragraph breaks. The comments in utils.py record that these codes came back from AutoCAD's COM TextString property and stopped room numbers from being recognised. strip_mtext_formatting first unwraps font blocks, then removes remaining codes with a regular expression, then collapses whitespace. The review's test results were:

{\fArial|b0|i0|c0|p34;1000}   ->  1000        (correct)

\A1;Room 101                  ->  Room 101    (correct)

{\H1.5x;101}                  ->  101         (correct)

Line1\PLine2                  ->  Line1Line2  (docstring promises "Line1 Line2")

\pxqc;101                     ->  xqc;101     (paragraph code not removed; room missed)

The last two lines are defects. Because the R12 conversion turns all MTEXT into plain TEXT, they only affect DXF input today, but they would matter as soon as the conversion format is modernised.

## 8.4 Linking labels to rooms with geometry

This is the idea at the centre of the project. Instead of asking a person to say which room each label belongs to, the tool works it out from coordinates.

Bounding-box pre-filter. Each boundary's minimum and maximum X and Y are computed once. A label whose insertion point lies outside a boundary's box cannot be inside the boundary, so the expensive test is skipped.

Ray casting. For the boundaries that pass the box test, point_in_polygon casts an imaginary horizontal ray from the label's insertion point and counts how many edges it crosses. An odd count means inside, an even count means outside.

Area by the shoelace formula. polygon_area sums cross-products of consecutive vertices and halves the absolute result. It is exact for simple polygons of any shape.

Centroid. polygon_centroid computes the area-weighted centre. If the signed area is essentially zero (a degenerate shape), it falls back to the plain average of the vertices rather than dividing by zero.

Smallest containing boundary wins. A floor outline or building outline contains every label on the floor, so "the boundary that contains the label" is ambiguous. The rule that resolves it is that the tightest containing boundary is the room. In the review's synthetic plan, two 100 by 100 rooms sat inside a 310 by 310 floor outline. Labels 101 and 102 were correctly associated with their rooms (area 10,000 each) rather than the floor outline. A third label, 103, placed inside only the floor outline, was associated with the outline (area 96,100). That shows the rule's limit: when no real room contains a label, the next-larger shape is taken as the room.

Nearest-centroid fallback. If no boundary contains a label, the tool takes the boundary whose centroid is nearest, provided it is within 500 drawing units. A confidence score of 1 minus distance/500 is stored for audit. Two limits were confirmed. The distance is in raw drawing units, so 500 means very different things in millimetres and inches. And the centroid of an L-shaped room can lie outside the room: the test shape's centroid was at (2.87, 2.87), outside its own boundary.

Cost. Association compares every label with every boundary, which grows with the product of the two counts; the bounding-box filter keeps the cost of each comparison low. No timings were recorded.

## 8.5 Matching rooms to spreadsheet rows

Room IDs on both sides are normalised by stripping whitespace and lowercasing. The spreadsheet is turned into a lookup in which the first row wins for each normalised ID. Drawing labels are de-duplicated so that only the first occurrence of each ID is used. Unmatched IDs are reported for both the drawing and the spreadsheet, which makes the log a useful data-quality check between the two sources. Matching is exact after normalisation: "Room 101" in the drawing will not match "101" in the spreadsheet, a limitation the README states openly.

## 8.6 Filtering by building

extract_building_id takes the first four characters of the drawing's filename and uppercases them. filter_dataframe_by_building keeps rows whose building value, stripped and uppercased, equals that ID. The review found one weakness: when the building code is stored as a number in Excel, 132 is read as the text "132", which does not equal "0132", and every row for that building is filtered out.

## 8.7 Making names safe for ArcGIS

normalize_block_name replaces every non-alphanumeric character with an underscore, collapses repeated underscores, uppercases the result, adds the ROOM_BLOCK prefix and caps it at 255 characters. tag_from_column does the same for attribute tags, capped at 30 characters. Verified examples: "Occupied By" becomes OCCUPIED_BY; "Sq.Ft." becomes SQ_FT; "1st Floor Area" becomes 1ST_FLOOR_AREA. The same rules create collisions: the room IDs 101-A, "101 A" and 101_A all become ROOM_BLOCK_101_A, and the columns "Occupied By" and "Occupied-By" would share one tag.

## 8.8 Placing the annotation

The block is inserted at the label's X coordinate and at the label's Y minus 1.6 times the label's text height, so it sits just below the room number. Each attribute line is a further 1.6 text-heights down. When no boundary is available, the fallback outline is a rectangle about 25 text-heights wide with padding of half a text-height.

# 9. Data Model and Output Contract

## 9.1 Records passed between stages

| Dataclass | Fields and purpose |
| --- | --- |
| RoomText | handle, entity type, text, normalised text, position (x, y, z), layer, text height, text style. One per recognised room label. |
| RoomPolygon | handle, entity type, layer, closed flag, vertices, area, centroid, bounding box. One per candidate room boundary. |
| ScanResult | lists of room texts and polygons, total entity count, set of room IDs that already have annotations. |
| TextPolygonAssociation | room ID, label handle, boundary handle, match method (contains, nearest or none), boundary area, centroid, vertices, confidence from 0 to 1. |
| RoomMatch | room ID, label and boundary handles, match method, boundary area and vertices, spreadsheet room ID, selected row data, matched flag. |
| MatchSummary | counts of labels, boundaries, links, sheet rows and matches; unmatched lists for both sides; all associations and results. |
| AnnotationMetadata | room ID, boundary handle, building ID, label handle, match method, annotation type. |

Because these are plain Python objects with no live links to AutoCAD, every stage after the scan can be tested with ordinary Python.

## 9.2 What is written into the drawing

| Item | Specification |
| --- | --- |
| Layers | ROOM_DATA for block references and attributes; ROOM_BLOCK_OUTLINE for outlines; both colour 3 (green). |
| Block definition | ROOM_BLOCK_<ID>, one attribute definition per selected column; tag from the column name; prompt is the original column name. |
| Block reference | On ROOM_DATA, at the label's X and 1.6 text-heights below it; attribute height equals the label height. |
| Outline | Copy of the associated boundary; a rectangle if there is none. |
| XData application | ROOM_INFO_AI, registered in the drawing. |

## 9.3 XData layout

| Position | Content | Example |
| --- | --- | --- |
| 1 | Room ID | 101 |
| 2 | Boundary handle | 2D |
| 3 | Building ID | 0132 |
| 4 | Label handle | (handle of the source TEXT) |
| 5 | Match method | contains |
| 6 | Annotation type | room_info |

All six values are stored as XData strings (group code 1000). The handles are those of the intermediate R12 DXF. AutoCAD may assign new handles when it converts the DXF back, so the link between an annotation and its boundary is not guaranteed to hold in the final DWG. This was not tested and is recorded as Inferred.

# 10. How the Project Evolved

## 10.1 Prototype (about 16 to 17 March 2026)

The earliest files carry dates of 16 March (main.py) and 17 March (spreadsheet_loader.py). The prototype worked entirely through AutoCAD's COM interface. autocad_handler.py (438 lines) scanned text entities using a filtered selection set, inserted an MTEXT note under each matched label and saved the drawing as <name>_updated.dwg. matcher.py (163 lines) matched labels to rows, and file_loader.py (186 lines) loaded spreadsheets with configurable header rows. There was no awareness of room boundaries.

## 10.2 Version 1: modular COM design (27 March, commit c53698c)

The first commit added 19 files and 4,483 lines, including documentation. The code was reorganised into the module structure that survives today: config, spreadsheet_loader, autocad_scanner, polygon_matcher, annotation_writer, metadata_utils and utils. The big functional additions were spatial association of labels with room boundaries, XData linkage, the building filter and duplicate prevention. The scanner retried access to model space three times with a one-second pause, because drawings were sometimes not ready immediately after opening. The output was still MTEXT, on a layer named ROOM_INFO_AI. The commit also included a 929-line DOCUMENTATION.md and two GitHub setup guides (GITHUB_SETUP.md and PUSH_TO_GITHUB.md). The master and dev_mtext branches still point to this commit, and dev_mtext is the remote's default branch.

## 10.3 Version 2: ezdxf migration and ArcGIS output (commit b6578c2, 30 March)

The module timestamps show the rewrite was done on the evening of 27 March and committed on 30 March. The commit changed 12 files (933 lines added, 350 removed). Scanning and writing moved from COM to ezdxf, with AutoCAD kept only for DWG and DXF conversion in a new dwg_converter.py. The output changed from MTEXT to attributed blocks for ArcGIS. Outlines began to follow the real room boundary. The MTEXT cleaner was added, ezdxf joined the requirements and a PyInstaller spec was added. The .gitignore file from this commit lists the debugging scripts used along the way: create_sample_dwg.py, debug_run.py, debug_polys.py, debug_saveas.py, debug_scan.py, debug_scan2.py, test_import.py, test_full_pipeline.py and run_debug.bat. Their names show that sample drawings, boundary detection, scanning and saving each needed dedicated investigation.

## 10.4 Version 3: hardening and distribution (commit d00322d, 31 March)

This commit changed 9 files (581 lines added, 1,584 removed). It added _prepare_acad to switch off AutoCAD dialogs that were blocking the conversion, added setup.bat and run.bat, rewrote the README as an end-user guide, removed the three older documentation files and removed the PyInstaller spec in favour of ZIP distribution. The ZIP package was built at 13:50 that day. This commit exists only locally: the remote's dev_exe branch still stops at b6578c2.

## 10.5 Uncommitted work

The working tree deletes the three prototype modules (806 lines, which nothing imports any more), brings build_exe.spec back as an untracked file, and simplifies .gitignore while adding a rule to ignore the distribution ZIP.

## 10.6 Reading the arc

Seen as a whole, each version answered a specific pressure. The prototype proved the idea could work. Version 1 gave it structure and correctness (the right room, the right building, no duplicates, a link to the geometry). Version 2 moved to the right tool for drawing work and the right output for the real consumer, ArcGIS. Version 3 dealt with operating it in the real world: a desktop application that shows dialogs, and users who need to install it without a developer present. The re-appearance of the PyInstaller spec, on a branch named dev_exe, suggests that the packaging question was still open when work paused.

# 11. Key Decisions and Their Rationale

Each decision below is described with its reasoning, its cost and the strength of the evidence for the reasoning.

## D1. A Python and Tkinter desktop application

Why: AutoCAD runs on Windows desktops, the COM interface is only available locally, and Tkinter needs no extra installation. Cost: Tkinter's thread-safety rules and plain appearance; the dark theme is built by hand. Evidence: History.

## D2. Geometry to link labels to rooms, with the smallest containing boundary winning

Why: Floor and building outlines contain every label, so the tightest boundary is the room; a nearest-centroid fallback handles labels placed just outside, with a confidence score for audit. Cost: Unit-dependent fallback distance, centroids outside concave rooms, and floor outlines standing in for rooms when a label has no room boundary. Evidence: History (design document) and Verified (tests).

## D3. Building ID from the filename, and filtering before matching

Why: One spreadsheet covers the whole campus; filtering first prevents a room 101 in one building being annotated with another building's data. Cost: Depends on a strict file-naming convention, and numeric codes in Excel lose leading zeros. Evidence: History and Verified.

## D4. Metadata in XData

Why: XData is AutoCAD's standard way to attach custom data to an entity; it survives saving and can be queried later. Cost: Handles may change during format conversion. Evidence: History.

## D5. Moving drawing work from COM to ezdxf

Why (Inferred): The commit message says what changed, not why. The surrounding evidence suggests that COM was slow (one cross-process call per property read), fragile (documents not ready, dialogs blocking calls), and returned raw MTEXT formatting. ezdxf is fast, predictable and can be tested without AutoCAD. Cost: An extra conversion step at each end, and the version constraints of the chosen DXF format. Evidence: Inferred.

## D6. Attributed blocks instead of MTEXT

Why: ArcGIS turns block attributes into fields in the attribute table, while MTEXT is only visible text. This decision turned the tool from a drafting aid into a GIS data pipeline. Cost: More complex writing logic (block definitions, attribute definitions, naming rules). Evidence: History.

## D7. Converting through R12 DXF

Why (Inferred): R12 is the simplest DXF. AutoCAD turns MTEXT into plain TEXT and boundaries into classic POLYLINE entities on export, which makes scanning easy. The reason is not documented. Cost: The whole drawing loses modern content in the round trip (Section 13). Evidence: Inferred from the configuration comment.

## D8. ZIP and batch scripts instead of an executable

Why (Inferred): The d00322d commit states that the spec was "replaced by ZIP distribution". Executables that bundle pywin32 and pandas tend to be large and fragile, while a ZIP plus a virtual environment is transparent and easy to repair. Cost: Users must install Python themselves. Evidence: History, with the reasoning Inferred.

## D9. Switching off AutoCAD dialogs

Why: A modal dialog inside AutoCAD blocks every COM call until someone clicks it, which looked like a hang at "Converting DWG to DXF". Cost: The settings are changed in the user's AutoCAD and never restored. Evidence: History.

## D10. A single-pass scan into plain data

Why: Performance under COM, and a clean separation between reading and processing. Cost: None of note. Evidence: History.

## D11. Reading spreadsheets entirely as text

Why: Keeps IDs such as 0101 and 102A exactly as written. Cost: Numeric cells in Excel are converted by the reader before this setting applies. Evidence: Verified.

## D12. Excel header on row 3 by default

Why: Institutional reports usually have title and metadata rows above the header. Cost: Excel files with a header on row 1 need a configuration change. Evidence: History.

# 12. Challenges Encountered and How They Were Tackled

| Challenge | Response | How it holds up today |
| --- | --- | --- |
| COM entity access was slow and fragile on large drawings | Single-pass scan with cached data (v1), then scanning moved to ezdxf (v2) | Solved; the scan runs without AutoCAD |
| Model space not ready right after opening a drawing | Three retries with a one-second pause (v1) | No longer needed after v2 |
| MTEXT labels carried formatting codes, so room numbers were not recognised | strip_mtext_formatting (v2) | Works for common codes; two defects remain (Section 8.3) |
| Nested outlines: a floor outline contains every label | Smallest containing boundary wins | Works; verified on a synthetic plan |
| Plain text was of no use in ArcGIS | Attributed blocks with safe names (v2) | Structure is correct; ArcGIS import not verified in this review |
| Writing LWPOLYLINE into an R12 drawing fails | Fallback to a classic 2D polyline | Works; ezdxf raises DXFVersionError, confirmed |
| AutoCAD dialogs blocked the conversion | _prepare_acad plus README guidance (v3) | Works, but leaves AutoCAD settings changed (B7) |
| Installing on users' machines, and executable problems | ZIP with setup.bat and run.bat (v3) | Works; fresh installs now get pandas 3 (B5) |
| Re-running should not duplicate annotations | Detection of existing annotations through XData (v1, ported in v2) | Broken since the port (B2) |

The pattern in this table is worth noting. Every challenge received a direct, practical response, and most of those responses still hold. The two that do not (B2 and B5) failed silently, without any error in the log, which is why they went unnoticed. Section 17 returns to this.

# 13. Independent Review: Open Issues

The review classified each issue by its effect. Critical issues produce wrong output or lose data. Significant issues cause incorrect behaviour in realistic situations. Minor issues affect robustness or maintainability.

| ID | Severity | Issue |
| --- | --- | --- |
| B1 | Critical | The "DWG" output is saved with AutoCAD format code 1, which the type library defines as R12 DXF. |
| B2 | Critical | Duplicate prevention never works; XData is read through an interface that raises an error, and the error is swallowed. |
| B3 | Critical | The round trip through R12 DXF removes modern content from the entire drawing. |
| B4 | Significant | The intermediate <name>.dxf is never deleted and silently overwrites any existing file of that name. |
| B5 | Significant | Under pandas 3, cell values are not stripped of spaces and blank rows are not dropped. |
| B6 | Significant | Dialog boxes are opened from the worker thread, which Tkinter does not support. |
| B7 | Significant | AutoCAD's FILEDIA, CMDDIA and PROXYNOTICE settings are changed and never restored. |
| B8 | Significant | The MTEXT cleaner mishandles paragraph codes and removes paragraph breaks without a space. |
| B9 | Significant | If the drawing is already open in AutoCAD, the conversion saves the user's open document as DXF. |
| B10 | Minor | Numeric building codes in Excel lose leading zeros and are filtered out. |
| B11 | Minor | The room-ID test accepts texts such as 1ST FLOOR and rejects named rooms such as LOBBY. |
| B12 | Minor | Existing block definitions are reused, so newly selected columns are dropped; some room IDs collide. |
| B13 | Minor | write_annotations returns a different type when there is nothing to write. |
| B14 | Minor | The nearest-match distance depends on drawing units, and concave rooms have centroids outside them. |
| B15 | Minor | Unused functions, constants and imports remain from earlier versions. |
| B16 | Minor | The README has drifted from the code in several places. |
| B17 | Minor | There are no automated tests and no sample data in the repository. |

## 13.1 B1: the output is not saved as a DWG

dxf_doc_to_dwg calls SaveAs with the value 1 and a comment saying "1 = DWG format". The review read AutoCAD 2023's COM type library directly and listed the AcSaveAsType enumeration: 1 is acR12_dxf, while the native DWG format (acNative) is 64, the same as ac2018_dwg (Appendix D). The code therefore asks AutoCAD for an R12 DXF and gives it a .dwg name. AutoCAD was not launched during the review, so the actual bytes of a real output file were not inspected. The simplest check is to open an output file in a text editor: a real DWG begins with a version marker such as AC1032, whereas a DXF begins with readable text such as "0" and "SECTION". The fix is to save without a format argument, or with 64.

## 13.2 B2: duplicate prevention never works

The scanner looks for existing annotations with the loop "for appid, tags in entity.xdata". In ezdxf, entity.xdata is an XData object that cannot be iterated, so the loop raises a TypeError. A bare "except Exception: pass" swallows the error, and no annotation is ever recognised. The review proved this by building an annotated drawing exactly as the writer does, then scanning it: the set of existing annotation IDs came back empty. There is a second, hidden error behind the first. Even with the correct call, get_xdata returns the values without the application-name tag, so the code's "tags[1]" would pick up the boundary handle instead of the room ID. The correct reader, read_xdata, already exists in metadata_utils.py but is never used. A related effect: the outlines written on ROOM_BLOCK_OUTLINE are picked up as room boundaries on a second run (the review's re-scan found 5 boundaries where the original had 3).

## 13.3 B3: fidelity loss through R12

R12 dates from the early 1990s. It has no lightweight polylines and no MTEXT, and it lacks many objects that modern drawings contain. When ezdxf saves an R12 file it even warns that drawing units are not exported. Converting the whole drawing to R12 and back therefore produces a simplified copy of the original with annotations added. The fix is to convert through a modern DXF version such as 2018 (code 65). The code already contains the LWPOLYLINE and MTEXT handling that a modern format needs, but the MTEXT cleaner should be fixed first (B8).

## 13.4 B5: a dependency changed underneath the code

requirements.txt sets a minimum pandas version but no maximum, so setup.bat installs the latest release. The project's environment has pandas 3.0.1. In pandas 3, reading with dtype=str gives the new "str" data type rather than the generic object type. The cleaning step only strips values when the column type equals object, so under pandas 3 it silently does nothing. The review's end-to-end test wrote the value "  Eng " into the drawing with its padding intact. Blank rows also survive, because empty strings are not treated as missing values.

## 13.5 B6, B7 and B9: side effects on the user's environment

Three issues share a theme: the tool affects things outside its own output. Dialogs opened from a worker thread can freeze or crash the interface at random (B6). The dialog-suppression settings are stored in the Windows registry by AutoCAD, so the user's AutoCAD keeps file dialogs switched off after the tool has finished (B7). And because the README tells users to open their drawing in AutoCAD first, the conversion step runs SaveAs on the user's own open document, which in AutoCAD also switches that document to the new file (B9, Inferred from AutoCAD's SaveAs behaviour). A good automation tool leaves its host as it found it.

# 14. Verification Techniques Used in the Review

## 14.1 Reading the COM type library

Instead of relying on memory or online references for AutoCAD's save-format codes, the review loaded the type library installed with AutoCAD 2023 (acax24enu.tlb) using pythoncom.LoadTypeLib and listed every member of the AcSaveAsType enumeration. This settled B1 without launching AutoCAD. It is a transferable technique: any COM application's constants can be read from its type library.

## 14.2 Building synthetic drawings with ezdxf

ezdxf can create drawings from scratch. The review built R12 drawings that mimic what AutoCAD produces when saving to R12: two rooms side by side inside a larger floor outline, three labels, and in one case a pre-existing annotation with XData. This gave precise, known inputs for testing.

## 14.3 Running the whole pipeline offline

Because the processing modules take plain paths and a log_fn callback, the real functions could be called in sequence from a script: load a spreadsheet, filter by building, scan, associate, match, write and save. The test spreadsheet deliberately contained padded values, a blank row, a room that is not in the drawing (999) and a row for another building (9999). The results matched expectations on every count: 3 labels and 3 boundaries found, all 3 associated by containment, 2 matched, 103 unmatched in the drawing, 999 unmatched in the spreadsheet, and 2 blocks written with correct XData. The same test exposed B5 (padding kept) and, on re-scan, B2.

## 14.4 Testing edge cases in isolation

Small checks exercised individual functions: the room-ID heuristic with 19 sample texts, the MTEXT cleaner with 7 formatting patterns, the naming functions with colliding inputs, the geometry functions with an L-shaped room and a point on an edge, and the spreadsheet loader with an Excel file containing two title rows, a numeric building code and a numeric room number. Excel numbers such as 103.0 became "103" as desired, while the building code 132 lost its leading zero.

## 14.5 Searching to confirm dead code

Every function or constant described as unused was searched for across the code base. This caught one mistake in the draft: _build_dxf_output_path is called on the nothing-to-write path, so it was removed from the unused list.

## 14.6 What was not verified

AutoCAD was not launched, so the DWG conversion path and the real output file were not exercised.

No real facilities drawing or spreadsheet was available, so accuracy on real data is unknown.

No ArcGIS import was performed.

The GUI was not run; its behaviour was established by reading the code.

# 15. Usability, Distribution and Documentation

## 15.1 Setup script

setup.bat walks a non-technical user through four numbered steps with clear messages. It checks that Python is installed and on the PATH, and explains how to install it if not, including the reminder to tick "Add Python to PATH". It checks that the version is at least 3.10. It creates a virtual environment in .venv, skipping this if one exists. It upgrades pip, installs the requirements and finally imports pandas, ezdxf and win32com.client to prove the installation works. Every failure stops with an explanation and a pause, so the window does not vanish before the user can read it.

## 15.2 Launch script

run.bat refuses to start if setup has not been run, checks whether acad.exe is running and, if not, asks the user to start AutoCAD before continuing, then launches the application with the virtual environment's Python. If the application exits with an error, it lists the three most likely fixes.

## 15.3 The README

The 479-line README is organised around the user's needs rather than the code: a five-minute quick start, requirements, detailed setup, running, a step-by-step usage guide, how it works, input requirements, outputs, ArcGIS import instructions with an example attribute table, configuration tables, a long troubleshooting section keyed to the exact messages users will see, project structure, and limitations. The troubleshooting advice for a conversion that seems to hang (switch to AutoCAD and dismiss the dialog) comes directly from experience with the problem D9 addresses.

## 15.4 Executable versus ZIP

Version 2 added a PyInstaller spec that builds a folder-based, console-free executable and names every module that ui.py imports lazily as a hidden import. Version 3 removed it in favour of the ZIP package. The spec's return in the working tree, and the branch name dev_exe, suggest the question is not settled.

## 15.5 Repository hygiene

.gitattributes fixes line endings by file type: LF for Python, Markdown and text, CRLF for batch files (which Windows' command interpreter requires), and binary for DWG. .gitignore keeps drawings, DXF files, backups, the virtual environment and the distribution ZIP out of version control. The README and design document were kept in step with each major change, although some drift has since crept in (B16).

# 16. Skills Demonstrated

The table lists skills that the project's code, scripts and documentation show being used, with the evidence for each.

| Skill | Evidence in the project |
| --- | --- |
| Python application development | Ten cohesive modules; dataclasses; type hints; clear docstrings; custom exception classes per concern. |
| Desktop GUI design (Tkinter) | Step-based layout, custom dark theme, styled ttk widgets, scrollable checklist with mouse-wheel binding, colour-coded log, DPI awareness. |
| Concurrency | Background worker thread; COM initialisation per thread; GUI updates marshalled with root.after. |
| Windows COM automation | Driving AutoCAD through pywin32: connecting, reusing open documents, read-only opening, SaveAs with format codes, system variables. |
| CAD data formats | Working knowledge of DWG and DXF, R12 constraints, TEXT and MTEXT, polylines, blocks, attribute definitions, attributes, XData and handles. |
| ezdxf | Reading model space, querying entity properties, creating layers, block definitions, block references, attributes and XData. |
| Computational geometry | Ray casting, shoelace area, area-weighted centroid with degenerate fallback, bounding-box pre-filtering, nearest-neighbour fallback with confidence. |
| Data engineering with pandas | Text-only loading, header-row handling, cleaning, normalised matching, filtering, first-occurrence de-duplication. |
| Heuristic design | A tunable rule set for recognising room numbers among arbitrary drawing text. |
| GIS integration awareness | Designing output for ArcGIS: attributed blocks, safe names, 30-character tags, a dedicated data layer. |
| Software architecture | Separation of conversion and logic, plain-data interfaces between stages, injected logging, central configuration. |
| Error handling and user feedback | Early exits with specific messages; per-room failures logged without stopping the run; guidance in error text. |
| Packaging and deployment | PyInstaller spec with hidden imports; ZIP distribution; setup and launch scripts with environment checks. |
| Technical writing | A 929-line design document, a 479-line user README with troubleshooting, and clear commit messages. |
| Version control | Feature branches (dev_mtext, dev_exe), descriptive commits, line-ending rules and sensible ignore rules. |
| Debugging practice | Dedicated debug scripts for scanning, boundaries, saving and the full pipeline, recorded in .gitignore. |
| Iterative product thinking | Four versions, each responding to a concrete limitation of the one before. |

## 16.1 Skills exercised during this conversation's review

The analysis in this conversation added a further set of practices that are worth carrying forward:

reading a COM type library to get authoritative constant values;

building synthetic test data that imitates a real system's output (R12 drawings as AutoCAD writes them);

running a pipeline's real functions offline by replacing the GUI with a logging callback;

designing tests to expose specific suspected faults, such as scanning an already-annotated drawing to test duplicate prevention;

checking library behaviour against the installed version rather than assumptions (ezdxf's XData interface, pandas 3 types);

labelling every conclusion by the strength of its evidence, and correcting a draft when the evidence disagreed.

# 17. Lessons Learned

Lesson 1: Separate format conversion from business logic. Moving all drawing work to ezdxf and keeping AutoCAD at the edges made the core fast, predictable and testable without AutoCAD. The review could exercise almost the entire product offline for exactly this reason.

Lesson 2: Geometry can replace manual tagging. The "smallest containing boundary" rule turns a question a person would answer by looking at the plan into a calculation. Simple, well-understood algorithms (ray casting, the shoelace formula) were enough; no heavy library was needed.

Lesson 3: Design the output for its real consumer. Switching from MTEXT to attributed blocks changed what the tool is for. Visible notes help someone reading the drawing; structured attributes help an organisation's GIS. Knowing who consumes the output is a design input, not an afterthought.

Lesson 4: Automating a desktop application means designing for its interruptions. Modal dialogs, documents that are not ready yet and a busy application are normal conditions when automating AutoCAD. Version 3 learned this through apparent hangs. The follow-on lesson from the review is to restore any settings changed along the way.

Lesson 5: Silent exception handling hides real defects. Broad "except Exception: pass" blocks keep the tool running, but they also turned a broken duplicate-prevention feature into one that simply never triggers. At minimum, a swallowed exception should be logged.

Lesson 6: Unpinned dependencies change behaviour without warning. Nothing in the project changed, yet cleaning stopped working because pandas 3 changed a default type. Either pin major versions or test against the versions that setup will actually install.

Lesson 7: Magic numbers need a source. A single number, 1, with a confident but wrong comment, decides whether the output is a DWG. Constants that belong to an external system should be named, taken from its documentation or type library, and checked.

Lesson 8: When porting code between libraries, port the assumptions too. The XData reader was translated from COM to ezdxf line by line, but the two APIs return data in different shapes. Porting needs a test of the ported behaviour, not only a translation of the code.

Lesson 9: Simplicity has a hidden cost. R12 made scanning easy, but it degrades the whole drawing. A choice that simplifies one stage should be weighed against its effect on the final product.

Lesson 10: Conventions are features and constraints at once. Taking the building ID from the filename is elegant when everyone follows the naming convention and fragile when they do not, or when a spreadsheet stores 0132 as a number.

Lesson 11: Clean up temporary files and leave the environment as it was found. The leftover intermediate DXF and the changed AutoCAD settings are small things that erode user trust.

Lesson 12: Documentation drifts unless it is checked against behaviour. The README promises no intermediate files and lists modules that no longer exist. Documentation should be reviewed when code changes, ideally against a test run.

Lesson 13: Verify by running, not by reading. The first quick analysis in this conversation suspected one serious problem. Running code confirmed it and uncovered four more. Reading shows what the code says; running shows what it does.

Lesson 14: Make the tool report on data quality. Listing unmatched rooms on both sides turns every run into a reconciliation between the spreadsheet and the drawings, which is valuable in its own right.

Lesson 15: Package for the real user. Clear setup steps, environment checks and a troubleshooting guide keyed to actual error messages are what make a script usable by people who did not write it.

# 18. Outcomes: What Was Delivered, Proved and Gained

## 18.1 Delivered

A working GUI application that runs the full spreadsheet-to-drawing pipeline, verified end to end on DXF input in this review.

A DWG path through AutoCAD that was exercised by the developer during the project (per the commit history), with the output-format caveats of B1 and B3.

An end-user ZIP package with setup and launch scripts and a detailed README.

ArcGIS-ready output: attributed blocks on a dedicated layer with safe names, and per-room metadata linking annotation, boundary, label and building.

A reusable core of geometry and matching code with no dependency on AutoCAD.

A knowledge base for future work: PROJECT_CONTEXT.md and CLAUDE.md.

## 18.2 What the work demonstrates

Room labels can be tied to room boundaries by geometry alone, with no manual tagging, including in the presence of enclosing floor outlines (verified on a synthetic plan).

AutoCAD can be limited to the role of a format converter; all entity work can be done in pure Python.

Spreadsheet data can become structured GIS attributes, not merely visible text, through standard AutoCAD block attributes.

A multi-building spreadsheet can be applied safely to single-building drawings by filtering on a building code first.

## 18.3 What has not been demonstrated

No timings, accuracy measurements on real drawings, ArcGIS import results or user feedback exist in the repository. Claims about time saved or accuracy should therefore not be made until they are measured.

## 18.4 Why it is useful

It replaces a room-by-room manual edit with a single guided run.

The building filter and the never-overwrite rule make it safe to use a campus-wide spreadsheet.

The unmatched lists act as a data-quality report between the facilities spreadsheet and the drawings.

The XData links let later scripts find each room's boundary from its annotation.

Once duplicate prevention is fixed, it can be re-run whenever the spreadsheet changes.

# 19. Recommendations and Next Steps

## 19.1 Priority 1: correctness of output

B1: save the final drawing without a format argument or with code 64, then confirm the file header on a real run.

B3: convert through a modern DXF version (2018, code 65) instead of R12, after fixing the MTEXT cleaner (B8).

B2: read XData with entity.get_xdata("ROOM_INFO_AI") and take the first value as the room ID (or call the existing read_xdata), log any failure, and skip the outline layer when collecting boundaries.

B4: write intermediate files to a temporary folder and delete them in a finally block.

B5: strip values with the string accessor regardless of type and drop rows that are entirely empty strings; alternatively pin pandas below version 3.

## 19.2 Priority 2: behaviour and side effects

B6: route every dialog through root.after.

B7: read AutoCAD's system variables before changing them and restore them afterwards.

B9: never call SaveAs on the user's open document; work on a separate copy.

B10: pad numeric building codes to the configured length, or warn when padding changes the value.

## 19.3 Priority 3: quality and maintainability

Add automated tests built on the offline recipe used in this review (synthetic ezdxf drawings and small spreadsheets), including a re-run test for duplicate prevention.

Remove dead code and constants (Appendix A) once B2 is fixed.

Refresh the README against actual behaviour.

Consider a configurable pattern or label-layer filter for room identifiers, and distance-to-edge instead of distance-to-centroid for the fallback.

Decide on a block naming scheme that cannot collide and that reflects the selected columns.

## 19.4 Decisions to settle

Executable or ZIP distribution?

Was R12 chosen for a downstream requirement, or only for convenience?

Should the building ID also be written as a visible attribute so it appears in ArcGIS?

Is re-running on already-annotated drawings an expected everyday workflow?

Push the unpushed commit d00322d and commit or discard the working-tree changes.

# 20. Conclusion

The AutoCAD Room Annotation Tool grew in about two weeks from a COM script that wrote notes under room numbers into a structured application that links labels to room geometry, respects building boundaries, records its reasoning in metadata and produces output shaped for ArcGIS. Its best qualities are architectural: the separation of conversion from logic, the plain-data hand-offs between stages, central configuration and injected logging. Those same qualities are what made a thorough independent review possible without AutoCAD.

The review also shows where the project stands. Three defects affect the correctness of the final output, and each has a small, well-understood fix. Several others concern the tool's effect on the user's environment or its sensitivity to data formats. None undermines the central idea, which the offline tests confirm works.

The most durable gains are the skills and habits the project exercised: automating a demanding desktop application, handling CAD data formats, applying computational geometry to a practical problem, designing for a downstream system, packaging for non-technical users, and, from the review, checking every important claim by running code. Those carry over well beyond AutoCAD.

# Appendix A. Configuration Reference

| Constant | Value | Status |
| --- | --- | --- |
| EXCEL_HEADER_ROW | 2 | Used (third row) |
| CSV_HEADER_ROW | 0 | Used (first row) |
| BUILDING_ID_LENGTH | 4 | Used |
| OUTPUT_LAYER | ROOM_INFO_AI | Used only by the legacy MTEXT duplicate check |
| ANNOTATION_COLOR | 3 (green) | Used for both new layers |
| DEFAULT_TEXT_HEIGHT | 10.0 | Used as fallback height |
| MTEXT_WIDTH_FACTOR | 25.0 | Unused (the writer hard-codes 25.0) |
| VERTICAL_SPACING_MULTIPLIER | 1.6 | Unused (ATTR_LINE_SPACING is used) |
| ROOM_ID_MAX_LENGTH | 20 | Used |
| ROOM_ID_MIN_DIGITS | 1 | Used |
| ROOM_ID_MAX_WORDS | 3 | Used |
| MIN_POLYGON_AREA | 1.0 | Used |
| ENABLE_NEAREST_FALLBACK | True | Used |
| MAX_NEAREST_DISTANCE | 500.0 | Used |
| XDATA_APP_NAME | ROOM_INFO_AI | Used |
| BLOCK_NAME_PREFIX | ROOM_BLOCK | Used |
| BLOCK_LAYER | ROOM_DATA | Used |
| BLOCK_OUTLINE_LAYER | ROOM_BLOCK_OUTLINE | Used |
| ATTR_TEXT_HEIGHT_FACTOR | 1.0 | Used |
| ATTR_LINE_SPACING | 1.6 | Used |
| BLOCK_PADDING | 0.5 | Used |
| ARCGIS_SAFE_LAYER | ROOM_DATA | Unused |
| DXF_VERSION | R12 | Unused (informational) |
| ACAD_DXF_FORMAT | 1 | Used for the DWG-to-DXF save |
| SCAN_PROGRESS_INTERVAL | 2000 | Used |

Other unused code: format_mtext_content, build_output_path, find_column, build_col_map (utils.py); dxf_to_dwg (dwg_converter.py); read_xdata and has_app_xdata (metadata_utils.py); and the imports of time (dwg_converter.py), Vec3 and build_output_path (annotation_writer.py).

# Appendix B. File Inventory

| File | Lines | Notes |
| --- | --- | --- |
| annotation_writer.py | 338 | ezdxf writer |
| autocad_scanner.py | 309 | ezdxf scanner |
| config.py | 67 | Constants |
| dwg_converter.py | 274 | COM conversion |
| main.py | 45 | Entry point |
| metadata_utils.py | 128 | XData and naming |
| polygon_matcher.py | 267 | Association and matching |
| spreadsheet_loader.py | 134 | Spreadsheet input |
| ui.py | 670 | GUI and pipeline |
| utils.py | 325 | Shared helpers |
| setup.bat | 106 | End-user setup |
| run.bat | 51 | End-user launch |
| README.md | 479 | User guide |
| requirements.txt | 5 | pandas, openpyxl, xlrd, pywin32, ezdxf |
| build_exe.spec | about 80 | PyInstaller build (untracked) |
| autocad_handler.py, matcher.py, file_loader.py | 806 in total | Prototype modules, deleted in the working tree |

# Appendix C. Glossary

| Term | Meaning |
| --- | --- |
| AutoCAD | Autodesk's computer-aided design application, used here for floor plans. |
| DWG | AutoCAD's native, proprietary binary drawing format. |
| DXF | Drawing Exchange Format, an openly documented format for exchanging drawings; exists in several versions. |
| R12 (AC1009) | An early-1990s DXF version with a limited set of entity types. |
| Model space | The drawing area where real-world geometry is drawn, as opposed to paper-space layouts. |
| TEXT / MTEXT | Single-line text and multi-line formatted text entities. |
| LWPOLYLINE / POLYLINE | Lightweight (modern) and classic polyline entities; closed ones can represent room boundaries. |
| Block definition | A named, reusable group of entities. |
| INSERT | A placed reference to a block definition. |
| ATTDEF / ATTRIB | An attribute definition inside a block, and the filled-in attribute value on a placed block. |
| XData | Extended data: custom values attached to an entity under a registered application name. |
| Handle | A unique hexadecimal identifier for an entity within a drawing. |
| COM | Component Object Model, Windows' mechanism for one program to automate another. |
| pywin32 | The Python package that provides access to COM and other Windows APIs. |
| Type library | A file describing a COM component's objects, methods and constants. |
| ezdxf | A Python library for reading and writing DXF files. |
| ArcGIS | Esri's geographic information system software. |
| Attribute table | ArcGIS's tabular view of the fields attached to each feature. |
| System variable | An AutoCAD setting, such as FILEDIA, that controls behaviour; some are stored in the registry. |
| FILEDIA / CMDDIA / PROXYNOTICE | Settings controlling file dialogs, command dialogs and the proxy-object notice. |
| Ray casting | A point-in-polygon test that counts edge crossings along a ray. |
| Shoelace formula | A formula for the area of a polygon from its vertex coordinates. |
| Centroid | The geometric centre of a shape. |
| Virtual environment | An isolated Python installation for one project's packages. |
| PyInstaller | A tool that bundles a Python program and its dependencies into an executable. |

# Appendix D. AutoCAD Save Format Codes

These values were read from AutoCAD 2023's type library (acax24enu.tlb) during the review.

| Name | Value | Meaning |
| --- | --- | --- |
| acR12_dxf | 1 | R12 DXF (the value the code uses for both conversions) |
| acR14_dwg / acR14_dxf | 8 / 9 | Release 14 DWG / DXF |
| ac2000_dwg / ac2000_dxf | 12 / 13 | AutoCAD 2000 DWG / DXF |
| ac2004_dwg / ac2004_dxf | 24 / 25 | AutoCAD 2004 DWG / DXF |
| ac2007_dwg / ac2007_dxf | 36 / 37 | AutoCAD 2007 DWG / DXF |
| ac2010_dwg / ac2010_dxf | 48 / 49 | AutoCAD 2010 DWG / DXF |
| ac2013_dwg / ac2013_dxf | 60 / 61 | AutoCAD 2013 DWG / DXF |
| ac2018_dwg / ac2018_dxf | 64 / 65 | AutoCAD 2018 DWG / DXF |
| acNative | 64 | The current native DWG format |

# Appendix E. Commit History

| Commit | Date | Summary |
| --- | --- | --- |
| c53698c | 27 Mar 2026 | Initial commit: modular COM design with polygon linkage, XData metadata, building filter and duplicate prevention; 19 files, 4,483 lines. |
| b6578c2 | 30 Mar 2026 | ezdxf migration and standalone executable build; attributed blocks for ArcGIS; 12 files changed. |
| d00322d | 31 Mar 2026 | Dialog suppression, setup and run scripts, README rewrite, stale documents removed; not pushed. |